NORTHSTAR CLOUD

# Account Beta proposal narrative

A measured path to simplify operational workflows

Prepared for Dana Quill, VP Operations, with procurement coordination by Cameron Vale. Prepared by Rowan Mercer, Account Executive, with Priya Noland and Elliot Park. This customer-ready proposal is a synthetic internal scenario and is not an approved offer.

# Executive intent

Northstar Cloud proposes a staged operations program that begins with a jointly validated baseline and focuses on practical workflow simplification. The planning target is 30 September 2026; the planning amount is USD 186,000 for 1 October 2026 through 30 September 2027, subject to approval.

# Value hypothesis

The working hypothesis is a 25% reduction in avoidable workflow effort across selected operations processes. This is an internal scenario estimate, to be validated during discovery rather than treated as a guaranteed result.

Map the highest-friction handoffs and exception paths.

Design a pilot with accountable owners and observable measures.

Enable the operating team through a 10-week onboarding sequence.

# Proposed operating rhythm

| Phase | Purpose | Illustrative timing |
| --- | --- | --- |
| Align | Confirm sponsors, baseline, and success measures | Weeks 1-2 |
| Design | Configure pilot workflow and governance | Weeks 3-5 |
| Pilot | Run measured use cases and review results | Weeks 6-8 |
| Enable | Transfer operating rhythm and plan next phase | Weeks 9-10 |

Synthetic internal scenario; no external sources.

# Decision and commercial context

We recommend authorizing a scoped pilot path while maintaining a decision gate before broader commitment. Account Alpha is a separate comparison anchor only: approved USD 248,000 on 17 July 2026. It does not set Account Beta pricing, scope, approval status, or timing.