NORTHSTAR CLOUD

Implementation Response

Account Alpha renewal and procurement

| Prepared for | Prepared by | Issue date |
| --- | --- | --- |
| Account Alpha | Rowan Mercer, Account Executive | 17 July 2026 |

# 1. Response position

Northstar Cloud proposes a 12-week, jointly governed implementation beginning after commercial execution and access readiness. The plan is designed to move Account Alpha from mobilization through production acceptance with named decision points and documented exceptions.

# 2. Shared engagement anchors

| Anchor | Commitment | Owner | Exception / cross-reference |
| --- | --- | --- | --- |
| Term | 18 Jul 2026 - 17 Jul 2027 | Rowan Mercer | Commercial Response §2 |
| Annual amount | USD 248,000 approved | Priya Noland | Commercial Response §3 |
| Service objective | Internal 99.95% service objective | Elliot Park | Security Response §3 |
| Customer contacts | Avery Sloan and Morgan Hale | Rowan Mercer | Implementation Response §2 |

# 3. Twelve-week delivery plan

| Weeks | Outcome | Northstar owner | Account Alpha decision / exception |
| --- | --- | --- | --- |
| 1-2 | Mobilize, confirm scope and governance | Elliot Park | Avery Sloan confirms sponsors and access path |
| 3-4 | Design, security alignment, integration mapping | Elliot Park | Morgan Hale approves design exceptions |
| 5-8 | Configure, connect, validate workflows | Elliot Park | Customer test data and SMEs available |
| 9-10 | User validation and operational readiness | Rowan Mercer | Acceptance criteria signed off |
| 11-12 | Production transition and handoff | Elliot Park | Go-live decision; deferred items tracked |

# 4. Acceptance and change control

Acceptance is based on agreed functional scenarios, approved security design, documented support path, and production readiness review. Scope changes are recorded in the requirements tracker, assessed for schedule and commercial impact, and approved by Rowan Mercer and the designated Account Alpha owner before execution. See the Commercial Response for approved funding and the Security Response for scoped controls.

# 5. Owner confirmation

Owner: Elliot Park. This fictional response is internally coordinated for Account Alpha and is intended to be read with the final submission PDF, capability matrix, executive summary, and requirements tracker.