## Slide 1
SUMMIT VALE ADVISORY
Capacity options: flex first, add steel last
Client Beta | Phase 2 | 13 July 2026
Engagement team: Avery Calder · Nina Solberg · Theo Mercer · Keiko Ward
Portfolio linkage: Client Alpha Phase 1 Finance budget ¥42.8M
Notes: [Sources]
Synthetic internal analysis; no external sources.

## Slide 2
SUMMIT VALE ADVISORY / CLIENT BETA PHASE 2
A flex-and-schedule solution closes the near-term gap at half the cost of a line addition
13 JUL 2026 • Avery Calder · Nina Solberg · Theo Mercer · Keiko Ward
2
+14%
output from flex option
¥6.2M
capex avoided versus new line
6 wks
to qualify second shift
Recommendation
Pilot second shift and overtime relief now; keep new-line capex behind the October demand gate.
Decision and owner alignment required at the next operating review.
Notes: [Sources]
Synthetic internal analysis; no external sources.

## Slide 3
SUMMIT VALE ADVISORY / CLIENT BETA PHASE 2
Incremental weekly capacity (units)
13 JUL 2026 • Avery Calder · Nina Solberg · Theo Mercer · Keiko Ward
3
Chart: 
| Base plan | Overtime bridge | Second shift | New line
Incremental weekly capacity (units) | 100 | 108 | 114 | 118
+14%
output from flex option
Evidence interpretation
Flex capacity captures 78% of the line-addition benefit before committing capital.
Synthetic internal analysis; no external sources. Metrics are illustrative management estimates.
Notes: [Sources]
Synthetic internal analysis; no external sources.

## Slide 4
SUMMIT VALE ADVISORY / CLIENT BETA PHASE 2
The operating plan assigns a clear owner to each control point
13 JUL 2026 • Avery Calder · Nina Solberg · Theo Mercer · Keiko Ward
4
Action | First deliverable | Accountable lead | Timing
Staff second shift | Cross-train 12 operators | Avery Calder | Weeks 1–3
Run overtime bridge | Protect customer backlog | Theo Mercer | Weeks 1–6
Set capex gate | Confirm October demand signal | Keiko Ward | 06 Oct
Governance: Keiko Ward chairs a 30-minute weekly operating review; escalate only decisions that alter customer service, capital, or supplier commitments.
Notes: [Sources]
Synthetic internal analysis; no external sources.