## Slide 1
SUMMIT VALE ADVISORY
Operations diagnostic: the constraint is execution, not demand
Client Beta | Phase 2 | 13 July 2026
Engagement team: Avery Calder · Nina Solberg · Theo Mercer · Keiko Ward
Portfolio linkage: Client Alpha Phase 1 Finance budget ¥42.8M
Notes: [Sources]
Synthetic internal analysis; no external sources.

## Slide 2
SUMMIT VALE ADVISORY / CLIENT BETA PHASE 2
Operations diagnostic: the constraint is execution, not demand
13 JUL 2026 • Avery Calder · Nina Solberg · Theo Mercer · Keiko Ward
2
9 pts
OEE gap at Cell 4
42 min
lost per changeover
63%
of losses from rework + changeover
Recommendation
Concentrate the reset on Cell 4 and the upstream quality loop before broadening the program.
Decision and owner alignment required at the next operating review.
Notes: [Sources]
Synthetic internal analysis; no external sources.

## Slide 3
SUMMIT VALE ADVISORY / CLIENT BETA PHASE 2
Lost hours at the constraint by cause
13 JUL 2026 • Avery Calder · Nina Solberg · Theo Mercer · Keiko Ward
3
Chart: 
| Changeover | Rework | Microstops | Material waits
Lost hours at the constraint by cause | 31 | 27 | 16 | 9
9 pts
OEE gap at Cell 4
Evidence interpretation
Demand is stable; execution losses at one cell explain the weekly output miss.
Synthetic internal analysis; no external sources. Metrics are illustrative management estimates.
Notes: [Sources]
Synthetic internal analysis; no external sources.

## Slide 4
SUMMIT VALE ADVISORY / CLIENT BETA PHASE 2
The operating plan assigns a clear owner to each control point
13 JUL 2026 • Avery Calder · Nina Solberg · Theo Mercer · Keiko Ward
4
Action | First deliverable | Accountable lead | Timing
Standardize changeover | Film and lock best sequence | Avery Calder | Week 1
Contain rework | First-pass check at source | Theo Mercer | Week 2
Run tiered reviews | Escalate daily loss pattern | Keiko Ward | Week 1 onward
Governance: Keiko Ward chairs a 30-minute weekly operating review; escalate only decisions that alter customer service, capital, or supplier commitments.
Notes: [Sources]
Synthetic internal analysis; no external sources.