CAPA Plan: NCR-026

Controlled corrective and preventive action plan for Product Alpha

| Date | 2026-08-11 |
| --- | --- |
| Acceptance | +/-0.18 mm |

# Purpose

Restore and sustain Product Alpha locator performance after variation exceeded the approved tolerance. All content is synthetic for ForgeLine operational training.

# Containment and corrective actions

| Action | Owner | Due | Acceptance evidence |
| --- | --- | --- | --- |
| Hold affected locator sleeves | Quality shift lead | 2026-08-12 | Containment log complete |
| Install replacement sleeves | Manufacturing engineer | 2026-08-14 | Setup readings within +/-0.18 mm |
| Train inspection cells | Quality trainer | 2026-08-15 | Training confirmations complete |
| Monitor three released lots | Quality engineer | 2026-08-22 | No recurrence events |

# Effectiveness decision

Closure requires ten or more sampled readings per monitored lot within +/-0.18 mm and no recurrence of NCR-026. Product Beta references use the same ForgeLine control language where applicable.