CAPA Closure Package

Evidence index and closure recommendation for NCR-026

| Date | 2026-08-11 |
| --- | --- |
| Acceptance | +/-0.18 mm |

# Closure recommendation

Conditional closure is recommended after the three-lot monitoring action is completed. Containment, sleeve replacement, and training are verified complete.

# Evidence index

| Evidence | Result | Reviewer |
| --- | --- | --- |
| CL-026 containment log | Affected sleeves segregated | Quality shift lead |
| VR-026-02 setup verification | Readings within +/-0.18 mm | Manufacturing engineer |
| TR-026 training confirmation | Inspection cells trained | Quality trainer |
| PCM-026 monitoring record | Three-lot review pending | Quality engineer |

# Residual risk

Residual risk is controlled by condition-based sleeve replacement and first-piece verification. Any reading outside +/-0.18 mm reopens investigation.