FORGELINE  |  QUALITY SYSTEM

Corrective Action Plan

NCR-026 | Product Beta dimensional control | Approved 2026-08-11

| CAPA ID | NCR-026 |
| --- | --- |
| Product | Product Beta |
| Acceptance limit | ±0.18 mm |
| Owner | Quality Engineering |

# Objective

Restore controlled release of Product Beta by separating setup, measurement, and release authorization after the locating feature measured +0.24 mm.

# Action plan

| Action | Owner | Due | Acceptance evidence |
| --- | --- | --- | --- |
| Hold and segregate affected units | Quality Engineer | 2026-08-11 | Containment register complete |
| Add dual-verification checklist | Manufacturing Lead | 2026-08-14 | Signed controlled instruction |
| Monitor three lots | Metrology Reviewer | 2026-08-21 | All readings within ±0.18 mm |
| Approve effectiveness review | CAPA Owner | 2026-08-25 | Closure evidence accepted |

# Risk and escalation

Any repeat deviation or missing independent verification reopens NCR-026 and stops release until Quality Engineering approves documented containment.