## Slide 1
FORGELINE | QUALITY SYSTEM
Product Beta CAPA status review
NCR-026 • Review date: 2026-08-11 • Dimensional acceptance: ±0.18 mm
Condition
Locating feature observed at +0.24 mm; affected units contained before release.
Correction
Separate setup, metrology measurement, and release authorization.
Verification
Three monitored lots within ±0.18 mm; ten-lot review remains scheduled.
Decision requested
Confirm the monitoring plan and authorize the 2026-08-25 effectiveness review when the closure evidence register is complete.
Synthetic internal quality record