FORGELINE  |  QUALITY SYSTEM

Post-CAPA Monitoring Plan

NCR-026 | Product Beta | Monitoring window begins 2026-08-11

| CAPA ID | NCR-026 |
| --- | --- |
| Review population | First 10 Product Beta lots |
| Control criterion | ±0.18 mm |
| Escalation owner | Quality Engineering |

# Monitoring method

Record the locating-feature measurement, verifier role, and release decision for each monitored lot. The metrology reviewer must be independent of the setup adjustment.

# Review cadence

| Checkpoint | Timing | Decision rule |
| --- | --- | --- |
| First-lot review | Before release | Two signatures and value within ±0.18 mm |
| Trend review | After lots 3, 6, and 10 | No adverse trend or missing evidence |
| Effectiveness decision | 2026-08-25 | Effective only if all criteria met |

# Data integrity

Use the closure evidence register as the controlled index. Corrections require a dated explanation; no uncontrolled substitute record is accepted.