MIG-26Q3-W06 migration readiness brief

p01-src-010151  |  archive-writer  |  synthetic operational record

| Program | Aster Loop migration program |
| --- | --- |
| Active wave | MIG-26Q3-W06 - workflow-engine, policy-cache, archive-writer |
| Cutover / closeout | 2026-09-14 / 2026-09-18 |
| Recovery objectives | RPO 5m ¦ RTO 45m |

# Decision context

archive-writer is part of the controlled MIG-26Q3-W06 migration. The referenced base record is operations/migration-notes/migration-wave-json-src-004254.json. This brief translates that record into an operator-readable readiness view without changing the approved facts.

# Readiness gates

| Gate | Evidence | Owner role | Pass condition |
| --- | --- | --- | --- |
| Snapshot | source-to-target count reconciliation | Migration Lead | digest recorded |
| Replay | ordered cursor within objective | Platform Engineer | age at or below 5 minutes |
| Switch | one active writer route | Release Coordinator | acknowledgement retained |
| Restore | bounded rehearsal | Observability Lead | within 45 minutes |

# Closeout handling

On 2026-09-18, the review packet confirms the cutover performed on 2026-09-14, preserves the evidence linkage, and distinguishes planned operational work from an incident. Any observation is recorded for the next wave without redefining the RPO or RTO target.