## Slide 1
COBALT HARBOR SYSTEMS
Q3 control assurance review
Cobalt Harbor Systems · defensive GRC assurance
Focus: evidence quality, ownership, and exception closure
DEFENSIVE
ASSURANCE
Evidence • ownership • decisions
1 / 5
Notes: [Sources]
Internal fictional/synthetic GRC review dataset created for personaCorpus. No external claims, systems, or people represented.
[/Sources]

## Slide 2
Quarterly assurance posture: visible path to decision
COBALT HARBOR SYSTEMS · SECURITY / GRC · 2/5
Chart: 
| Mapped | Tested | Signed off
Assurance progress | 76 | 89 | 96
Review insight
Q3 coverage improves as control mapping becomes tested and signed off.
Decision boundary
This planning review does not certify effectiveness outside the sample window.
Notes: [Sources]
Internal fictional/synthetic GRC review dataset created for personaCorpus. No external claims, systems, or people represented.
[/Sources]

## Slide 3
Q3 testing: on-track vs exception
COBALT HARBOR SYSTEMS · SECURITY / GRC · 3/5
Dates show the next review point for the assurance work already in motion.
Control / topic
Evidence
Status
Decision
Access review
Q3 sample
On track
15 Aug
Evidence retention
Control set
On track
22 Aug
Exception register
Aging review
Watch
29 Aug
Treat the exception register as a decision input, not as a reason to delay every test.
Notes: [Sources]
Internal fictional/synthetic GRC review dataset created for personaCorpus. No external claims, systems, or people represented.
[/Sources]

## Slide 4
Q3 testing: map to sign-off
COBALT HARBOR SYSTEMS · SECURITY / GRC · 4/5
Map
Week 1
Confirm control-to-evidence links
Test
Weeks 2–5
Validate representative records
Sign off
Week 6
Escalate remaining exceptions
The escalation gate protects delivery while making unresolved evidence visible.
Notes: [Sources]
Internal fictional/synthetic GRC review dataset created for personaCorpus. No external claims, systems, or people represented.
[/Sources]

## Slide 5
DECISION / CLOSE
Accept the Q3 test plan and escalate only evidence gaps with owners.
Next: approve the test calendar and assign the exception-register owner for 29 Aug.
Cobalt Harbor Systems · Security / GRC · 5 / 5
Notes: [Sources]
Internal fictional/synthetic GRC review dataset created for personaCorpus. No external claims, systems, or people represented.
[/Sources]