## Slide 1
Juniper Works
Product Alpha Q3
metrics readout
M-27 decision review · 2026-09-18
Synthetic analytics snapshot as-of 2026-07-13
Juniper Works | Product Alpha Q3 | as-of 2026-07-13 | 01

## Slide 2
The decision
Prioritize assisted setup experiments: adoption is the binding constraint.
18.4%
current adoption
228 / 1,240 eligible workspaces
26.0%
Q3 target
323 adopted workspaces
95
additional adoptions
needed
Juniper Works | Product Alpha Q3 | as-of 2026-07-13 | 02

## Slide 3
Cohort evidence
June 14-day activation is consistently 17.7–19.4%; the issue is systematic, not a single cohort.
Chart: 
| Jun W1 | Jun W2 | Jun W3 | Jun W4
14d activation % | 17.7 | 18.4 | 19.4 | 18.1
Interpretation
• No cohort clears 20%
• Setup completion is the first intervention point
• Keep retention work steady; it is closer to target
Juniper Works | Product Alpha Q3 | as-of 2026-07-13 | 03

## Slide 4
M-27 scorecard
A single outcome, three leading checks.
Metric
Actual
Target
Read
Adoption rate
18.4%
26.0%
Needs action
Activated workspaces
228
323
Needs action
WAU among adopters
228
250
Watch
D30 retention
67.1%
70.0%
Watch
Decision ask: approve two assisted-setup variants and a weekly cohort readout through M-27.
Juniper Works | Product Alpha Q3 | as-of 2026-07-13 | 04

## Slide 5
Next 9 weeks
Move the numerator while protecting the denominator.
Week 1–2
Instrument setup drop-off
Confirm eligible denominator
Week 3–5
Run assisted setup variants
Target 95 additional activations
Week 6–8
Scale winning path
Monitor WAU and D30
M-27
Decision review
2026-09-18
Definition guardrail: adoption = setup complete + first core workflow within 14 days of invitation.
Juniper Works | Product Alpha Q3 | as-of 2026-07-13 | 05