# Personal roadmap draft

Juniper Works | Product Alpha Q3 | Decision memo | 2026-07-13

Owner: PM-local-08  |  Decision horizon: M-27 (2026-09-18)

# Decision requested

Approve the Q3 activation path: a common activation definition, a controlled lifecycle prompt experiment, and a weekly operating review. The measured objective is to move adoption from 18.4% to 26.0% by M-27 on 2026-09-18.

# Why this path

A shared event dictionary makes the adoption metric comparable across the Q3 workstream.

A holdout-backed prompt experiment separates message impact from seasonal movement.

A weekly review turns the metric into a decision cadence rather than a retrospective report.

# Operating commitments

| ID | Commitment | Due | Evidence |
| --- | --- | --- | --- |
| ACT-27A | M-27 activation definition | 2026-07-20 | Publish shared activation event dictionary. |
| ACT-27B | Lifecycle prompt experiment brief | 2026-07-27 | Choose onboarding message and holdout rules. |
| ACT-27C | Weekly adoption review | 2026-08-03 | Review 18.4% baseline, segment movement, and blockers. |
| ACT-27D | M-27 readiness review | 2026-09-11 | Confirm launch criteria for 2026-09-18. |

# Risks and guardrails

Metric drift: ACT-27A is the decision gate before experiment readout.

Prompt fatigue: ACT-27B requires a holdout and a frequency cap.

Readiness ambiguity: ACT-27D checks launch criteria one week before M-27.

# Local working set

Pinned supporting files: alpha-q3-pre-read.pptx, personal-action-tracker.tsv, cloud-sync-notes.txt, pinned-files.json, and synthetic-sync-trace.pcap. The packet capture is a fabricated offline validation artifact and contains no live or personal data.

# File use at the review

| File | Use in the decision |
| --- | --- |
| alpha-q3-pre-read.pptx | Decision narrative and approval request. |
| personal-action-tracker.tsv | Action IDs, ownership, due dates, and status. |
| cloud-sync-notes.txt | Offline working notes and trace context. |
| pinned-files.json | Compact index of the local working set. |
| synthetic-sync-trace.pcap | Fabricated M-27 UDP sync frames for structural validation. |

# Decision record

If approved, PM-local-08 will publish ACT-27A first, preserve the ACT-27B holdout, and use the ACT-27C weekly review to identify whether the planned path remains sufficient for the M-27 objective.