Decision memo: hold M-27 to the adoption path

Juniper Works | Product Alpha Q3 | 2026-07-13 | draft for portfolio review

# Recommendation

Proceed with a focused M-27 release on 2026-09-18. Ship the guided setup checklist, adoption pulse, and empty-state rewrite together; defer advanced CSV export until the reporting schema is settled.

# Why this is the smallest credible bet

Product Alpha adoption is 18.4% across 1,240 synthetic workspaces. The Q3 operating target is 26.0%. Current friction is less about creating a first workflow than recognizing the next responsible action and confirming weekly progress.

| Option | Expected effect | Decision |
| --- | --- | --- |
| Focused M-27 bundle | Targets next-action clarity and weekly visibility | Recommend |
| Add advanced CSV export | Useful to a narrow admin segment; blocked by schema | Defer |
| Ship checklist alone | Reduces setup friction but leaves progress opaque | Do not split |

# Scope and success signal

The release is successful if activated-workspace adoption moves toward 26.0% without increasing support contacts for setup ambiguity. Analytics will report the activated cohort weekly, not invite volume.

# Decision needed this week

Approve the Sep 18 M-27 cut line and the three-item bundle.

Accept the reporting-schema risk as a release dependency.

Authorize Design to finalize empty-state language by Jul 17.

Synthetic planning artifact. No customer, employee, or production data is represented.