JUNIPER WORKS

Product Operations Handbook

Operating agreements for Product Alpha Q3 planning and delivery

| Context Product Alpha Q3 | As of 2026-07-13 |
| --- | --- |
| Milestone M-27 | Adoption baseline 228 / 1,240 = 18.4% |

# 1. Operating intent

Use one shared definition of adoption: a workspace counts when it completes its first governed workflow within 14 days of enablement.

M-27 is the July planning checkpoint; decisions are recorded after the weekly portfolio review.

Q3 target is 26.0%; baseline is 18.4% (228 of 1,240 eligible workspaces).

| Cadence | Owner | Output |
| --- | --- | --- |
| Monday metric review | Analytics partner | Metric health note |
| Wednesday triage | PM + Eng | Decision log |
| Friday portfolio | Product leadership | M-27 updates |

# 2. Metric governance

Metric owners publish numerator, denominator, inclusion rules, and refresh time.

No roadmap status may claim adoption progress without the taxonomy event and cohort label.

A metric exception expires after two reporting cycles unless renewed.

| Metric | Definition | Guardrail |
| --- | --- | --- |
| Adoption | Activated / eligible | 14-day window |
| Activation | First governed workflow | Exclude test tenants |
| Eligible | Provisioned + invited | Exclude paused |

# 3. Roadmap decision rights

PM owns problem framing and outcome hypothesis.

Engineering owns feasibility and delivery confidence.

Design owns experience quality and research synthesis.

Portfolio chair resolves cross-product sequencing conflicts.

| Decision | DRI | Consulted |
| --- | --- | --- |
| Scope trade-off | PM | Engineering, Design |
| Release readiness | Engineering | PM, Support |
| Target revision | Portfolio chair | Analytics, Finance |

# 4. Templates that travel

Use a one-page opportunity brief before discovery starts.

A PRD must name the metric event, cohort, owner, and launch decision.

Every dependency has a named accepter and a latest-needed date.

| Template | Minimum fields | Storage |
| --- | --- | --- |
| Opportunity brief | Problem, evidence, outcome | /discovery |
| PRD | User flow, metric, risks | /prds |
| Decision note | Options, owner, date | /decisions |

# 5. M-27 review example

Signal: activation is improving in new workspaces, but governed workflow completion remains below target.

Decision: protect onboarding instrumentation; defer non-critical customization to the next planning window.

Follow-up: analytics validates cohort exclusions by 2026-07-17.

| Question | Answer |
| --- | --- |
| What changes this week? | Instrumentation capacity is protected. |
| What is the success gate? | 26.0% adoption with stable denominator. |
| Who closes the loop? | PM and Analytics partner |