## Slide 1
ALPHA LAUNCH COMMAND CENTER
Daily operating rhythm
Pilot and guided-rollout control room

## Slide 2
DAILY CADENCE
A short rhythm keeps risks visible and decisions reversible
1
09:00
Signal review
2
12:00
Issue triage
3
16:00
Owner check
4
17:30
Decision log
Juniper Works | Product Alpha Q3 | 2026-07-13
OPS 2

## Slide 3
SIGNAL BOARD
The command center watches adoption, quality, and support together
ACTIVATION
24%+
S1 DEFECTS
0
P1 BACKLOG
< 10
ROLLBACK
< 30 min
A single breached threshold pauses expansion until the release lead documents resolution.
Juniper Works | Product Alpha Q3 | 2026-07-13
OPS 3

## Slide 4
ESCALATION MAP
The release lead owns the call; specialists own the evidence
Release lead
Decision, gate record
Engineering
Defects and restore
Analytics
Activation and cohort
Support
Cases and macros
Comms
Notices and FAQ
Juniper Works | Product Alpha Q3 | 2026-07-13
OPS 4