## Slide 1
PRODUCT ALPHA
Rollout gates
Evidence before exposure

## Slide 2
GATE MAP
Entry criteria tighten as customer exposure increases
1
Internal exit
Quality + runbook
2
Pilot entry
120 workspace list
3
M-27
18 Sep evidence
4
Review
Q3 adoption
Juniper Works | Product Alpha Q3 | 2026-07-13
GATES 2

## Slide 3
M-27 EVIDENCE
Five signed artifacts unlock guided rollout
Pilot activation report: 24% or higher within 14 days.
Defect review: no unresolved severity-1 issue.
Support readiness: staffed coverage, FAQ, and escalation macro.
Communications approval: customer notice ready for the selected cohort.
Rollback test: restore confirmed in the pilot environment.
Juniper Works | Product Alpha Q3 | 2026-07-13
GATES 3

## Slide 4
PAUSE AND ROLLBACK
Any hard stop returns the cohort to the last safe state
Hard stops: severity-1 defect, material data loss, or unbounded support impact.
Release lead pauses expansion; Engineering restores within 30 minutes.
PM records decision and sets a new evidence review before resuming.
Juniper Works | Product Alpha Q3 | 2026-07-13
GATES 4