## Slide 1
PRODUCT BETA
Q4 release readiness
Transfer the Alpha control pattern into beta planning.

## Slide 2
READINESS THESIS
Beta planning begins with dependencies, not a launch date
DEPENDENCY MAP
Complete
OWNER COVERAGE
100%
CUSTOMER PATH
Draft
ROLLBACK DRILL
Planned
Juniper Works | Product Alpha Q3 | 2026-07-13
BETA 2

## Slide 3
Q4 EXIT CONDITIONS
Beta moves only when its own evidence is ready
Named owners for integration, onboarding, support, and communications.
A cohort definition that protects known workflow constraints.
A tested restore path and an agreed customer message.
A decision log that separates launch risk from feature preference.
Juniper Works | Product Alpha Q3 | 2026-07-13
BETA 3

## Slide 4
ALPHA TO BETA HANDOFF
Reuse the operating pattern; do not reuse assumptions
Carry forward the gate template and command-center cadence.
Re-baseline adoption and support thresholds for beta audiences.
Schedule Q4 readiness review after dependency owners validate their dates.
Juniper Works | Product Alpha Q3 | 2026-07-13
BETA 4