## Slide 1
PRODUCT ALPHA
Release communications plan
Clear staged messages for a guided rollout.

## Slide 2
AUDIENCE SEQUENCE
Messages arrive only after the relevant gate is complete
1
Internal
Enable teams
2
Pilot
Welcome + guide
3
Guided
Cohort notice
4
Review
Outcome summary
Juniper Works | Product Alpha Q3 | 2026-07-13
COMMS 2

## Slide 3
MESSAGE ARCHITECTURE
Each message explains the change, support path, and feedback route
Internal teams
What changes, escalation channel, daily cadence
Pilot admins
How to activate, known boundaries, support contact
Guided cohort
Why now, what to expect, how to opt into help
Leadership
Gate evidence, adoption, issues, next decision
Juniper Works | Product Alpha Q3 | 2026-07-13
COMMS 3

## Slide 4
APPROVAL AND RESPONSE
Comms is release-controlled, not date-controlled
PM and Comms approve cohort language after M-27 evidence is signed.
Support owns the FAQ and escalation macro before any external notice.
Any rollback triggers a same-day update to the affected cohort.
Juniper Works | Product Alpha Q3 | 2026-07-13
COMMS 4