DECISION MEMO

M-27 adoption path: guided setup, measurable activation, and pilot enablement

| To | role:product-alpha-leadership |
| --- | --- |
| From | role:pm-product-alpha |
| Date | 2026-07-13 |
| Decision | D-M27-01 — retain a 26.0% adoption target for M-27 |
| Release marker | M-27 ¦ 2026-09-18 |

# Decision

Juniper Works will use the 2026-07-13 adoption baseline of 18.4% and target 26.0% by milestone M-27 on 2026-09-18. The Q3 release path is guided first-session setup, activation instrumentation, and a reviewable rollback check.

## Why this is the working decision

The baseline gives Product Alpha Q3 one shared metric rather than competing cohort snapshots.

Research triage places first-session friction ahead of broader acquisition messaging.

The release cut stays narrow enough to inspect adoption movement before the M-27 milestone.

# Operating plan

The following actions are the accountable handoff from the M-27 mail thread. IDs, owners, dates, and source messages reconcile with inbox-triage.jsonl and mail-action-items.csv.

| Action | Owner | Due | Definition of done |
| --- | --- | --- | --- |
| M27-ACT-01 | role:analytics-lead | 2026-07-17 | Dashboard shows 18.4% baseline and 26.0% M-27 target. |
| M27-ACT-02 | role:research-ops | 2026-07-22 | Top three friction themes are mapped to acceptance criteria. |
| M27-ACT-03 | role:engineering-lead | 2026-07-29 | Release plan names guided setup, instrumentation, and rollback owner. |
| M27-ACT-04 | role:customer-success | 2026-08-05 | Pilot cohort receives a reviewed enablement note before release readiness. |

Source: synthetic mail triage THR-M27-0713; no external mailbox or live transport was used.

## Review cadence

Weekly signal review starts 2026-07-20 with the baseline and target definition visible to the core delivery roles.

Scope confirmation occurs after setup requirements are mapped; changes need a written decision update under D-M27-01.

Pilot enablement is ready before release readiness, with no dependency on a live customer list.

# Measurement and guardrails

The M-27 outcome is adoption movement, not shipment volume. The target is meaningful only when guided setup and instrumentation make the cohort journey observable.

## Metric definition

| Baseline | 18.4% adoption at the 2026-07-13 synthetic export checkpoint. |
| --- | --- |
| M-27 target | 26.0% adoption by 2026-09-18. |
| Decision ID | D-M27-01; retained in the final thread message. |
| Review scope | Guided setup, activation instrumentation, rollback check, and pilot enablement. |

## Guardrails

Metric continuity. Do not redefine adoption mid-cycle without recording a replacement decision and a before/after comparison.

Scope discipline. Do not broaden M-27 scope with unrelated acquisition work while setup requirements remain unverified.

Release safety. Escalate a rollback-risk signal through the engineering owner before release readiness is declared.

# Decision record and communication

Decision D-M27-01 is a synthetic internal record. It captures the working agreement established in the 2026-07-13 mail thread, with role-based identities and reserved .invalid addresses only.

## Recorded decisions

Use 18.4% as the Product Alpha Q3 adoption baseline.

Hold 26.0% as the M-27 adoption target for 2026-09-18.

Sequence work as evidence definition, setup requirements, M-27 scope confirmation, then pilot enablement.

Start weekly review on 2026-07-20 and preserve action IDs M27-ACT-01 through M27-ACT-04.

## Traceability

Mail thread: THR-M27-0713. Source message IDs: MSG-M27-0713-01 through MSG-M27-0713-05. The companion CSV is the operational action register; the JSONL is the inbox triage log. The adjacent PCAP is an offline synthetic transport fixture containing harmless metadata only.

## Next checkpoint

By 2026-07-29, the team should have a visible metric definition, accepted setup requirements, a release-cut confirmation, and a rollback check owner. The decision remains reviewable through the M-27 milestone date of 2026-09-18.