DISCOVERY READOUT

Guided rollout decision for Product Alpha Q3

Milestone M-27  |  Juniper Works  |  2026-07-13  |  Gate: 2026-09-18

| Baseline adoption 18.4% | Q3 target 26.0% | Synthetic workspaces 1,240 | Recommendation Guided test |
| --- | --- | --- | --- |

# Executive signal

Synthetic discovery points to a narrow, testable friction cluster: people need a visible first outcome, a plain explanation of permission scope, a quieter update model, and an inspectable export. Do not widen defaults before the guided experience proves these fundamentals.

# Evidence summary

| Theme | Synthetic evidence | Product implication |
| --- | --- | --- |
| First-value arrival | 8 of 12 paused before the first guided task. | Name one job and show success before action. |
| Permission understanding | 7 of 12 viewed access as risky or permanent. | Explain scope, visibility, and reversibility. |
| Notification fatigue | 9 of 12 preferred a bounded digest. | Default to one useful weekly signal. |
| Export confidence | 6 of 12 hesitated before sharing. | Preview fields and provenance before export. |

# M-27 experiment

From 2026-07-20 through 2026-07-31, 16 synthetic workspaces will complete a prototype task. The guided variant combines a first-outcome preview, permission explainer, weekly-digest choice, and export field preview.

## Decision criteria

More participants complete a first useful outcome within 10 minutes.

Permission teach-back reaches 80% or higher.

Notification opt-out remains at or below 12%.

Median export confidence reaches at least 4 out of 5.

# Decision requested

Approve the constrained M-27 prototype study and hold the 2026-09-18 guided rollout gate until the four criteria are reviewed. The adoption target remains 26.0%; the current baseline is 18.4%.