PRODUCT BRIEF

# Product Alpha Q3 PRD

Approval-ready product requirements document

| To | Executive Team |
| --- | --- |
| Date | 2026-07-13 |
| Status | Approved for planning |
| Anchor | M-27 2026-09-18 ¦ 18.4% -> 26.0% ¦ 1,240 workspaces |

# Decision summary

Approve a guided rollout that improves first-value completion for Product Alpha across 1,240 eligible workspaces. The program uses a role-aware setup path, workspace invitations, and contextual nudges. M-27 on 2026-09-18 is the gate for expansion beyond the initial cohort.

Outcome target: raise weekly active adoption from the 18.4% baseline to 26.0% by the Q3 close, without increasing permission-related support contacts per active workspace.

# Problem and opportunity

New workspace owners can create a workspace but do not consistently reach a shared, repeatable team workflow. Early interviews and product signals point to three breakpoints: unclear activation ownership, invitations that lack context, and missing feedback when setup is incomplete.

The Q3 opportunity is not broad feature expansion. It is a guided path that makes the first team outcome observable, safe, and reversible.

# Outcomes and non-goals

Primary outcome: 26.0% adoption across the eligible 1,240-workspace population. Secondary outcomes: 62% setup-path completion, 45% owner-to-member invite conversion, and fewer than 2.0 permission-support contacts per 100 active workspaces.

Non-goals: redesigning billing, replacing the admin console, building native mobile workflow creation, or changing data retention. See product-alpha-q3-non-goals.docx for decision boundaries.

# Personas by role

Workspace owner: starts setup, selects a use case, invites collaborators, and needs confidence that existing work is unaffected.

Admin: governs access, reviews elevated permissions, and needs auditable role changes.

Contributor: accepts an invitation and completes the first assigned action without needing product training.

Operations lead: assesses rollout readiness, adoption movement, support load, and opt-out signals.

# Functional requirements

FR-1: A workspace owner can choose one of three guided use cases and resume the setup state across sessions.

FR-2: The invite flow must state the role, rationale, and next action; invite expiry defaults to seven days.

FR-3: Admins can review, approve, revoke, and export permission changes.

FR-4: The product emits the governed event taxonomy in analytics-event-taxonomy-prd.docx.

FR-5: The product provides an accessible keyboard path, screen-reader labels, and error recovery as specified in accessibility-requirements.docx.

# Non-functional requirements

P95 guided-step response under 1.5 seconds for normal workspace traffic; availability follows the existing product SLO.

No invitation or export action bypasses existing authorization; audit records retain actor role, action, target type, and timestamp.

Instrumentation excludes message content and personal data; event payloads use opaque workspace and feature identifiers only.

# Measurement and rollout

Instrumentation begins in dogfood. A weekly dashboard tracks adoption, completion, invite conversion, opt-outs, permission contacts, and cohort variance.

Rollout sequence: internal verification (Aug 10), controlled cohort (Aug 24), guided rollout gate M-27 (Sep 18), then measured expansion if exit criteria pass. Beta exit criteria are documented in beta-exit-criteria.docx.

# Risks and open decisions

Risk: an invite can feel like an access escalation. Mitigation: explicit role copy, admin approval where required, and in-product revoke.

Risk: metric lift from repeat usage rather than new adoption. Mitigation: deduplicate at workspace-week and preserve the baseline definition.

Open decision: default owner notification cadence after an incomplete setup; decide at PRD review using notification fatigue evidence. See alpha-prd-open-questions.md.

# Implementation and verification detail

Implementation owner will maintain a traceable mapping from the requirements in this brief to acceptance evidence. The controlled cohort is the first production-like validation point; no broad expansion is implied before M-27.

## Operational checklist

Confirm role and authorization behavior in a synthetic workspace.

Validate telemetry against the governed event contract.

Exercise the accessible keyboard and assistive-technology path.

Record support signals, opt-outs, and rollback readiness in the M-27 scorecard.

## Decision record

Any scope, metric, or safety exception must be recorded as a dated decision with an accountable owner. This document remains aligned to the Product Alpha Q3 seed PRD and does not authorize unrelated work.

# Detailed rollout operating model

During the controlled cohort, the release team reviews daily system health and weekly activation cohorts. Entry points are flag-controlled by workspace cohort. Support triage tags permission, accessibility, invite, and setup-state themes without collecting content. Expansion proposals include the cohort denominator and any exclusions.

## Accountability

The Product Alpha owner consolidates evidence, records exceptions, and brings a clear go/no-go recommendation to the Launch Council. Decisions are made against the stated Q3 target, not against volume of feature delivery.

# Metric definition appendix

Adoption is measured as the proportion of eligible workspaces with one qualifying shared workflow in a workspace-week. The baseline is 18.4% on 2026-07-13. The Q3 target is 26.0%. Invite conversion counts unique accepted invitations divided by unique sent invitations; retried sends do not increase the denominator.

## Accountability

The Product Alpha owner consolidates evidence, records exceptions, and brings a clear go/no-go recommendation to the Launch Council. Decisions are made against the stated Q3 target, not against volume of feature delivery.

# Release readiness appendix

Before M-27, Engineering completes rollback rehearsal, Admin Experience confirms authorization cases, Accessibility signs off on critical journeys, Analytics validates 99% event completeness, and Operations publishes the scorecard. A safety miss pauses expansion even if adoption rises.

## Accountability

The Product Alpha owner consolidates evidence, records exceptions, and brings a clear go/no-go recommendation to the Launch Council. Decisions are made against the stated Q3 target, not against volume of feature delivery.

Cross-reference: Product Alpha Q3 PRD; controlled rollout M-27; all examples and workspace references are synthetic.