PRODUCT BRIEF

# Product Alpha Beta Exit Criteria

Controlled cohort to guided rollout decision

| To | Launch Council |
| --- | --- |
| Date | 2026-07-13 |
| Status | Gate definition |
| Anchor | M-27 2026-09-18 ¦ 18.4% -> 26.0% ¦ 1,240 workspaces |

# Eligibility

M-27 target date is 2026-09-18. The cohort is drawn from the 1,240-workspace eligible population, with policy-constrained workspaces excluded from automated expansion.

# Exit criteria

Adoption trend supports a credible path from 18.4% baseline to 26.0% Q3 target.

Setup completion is at least 62% and invite acceptance is at least 45%.

No Sev-1 defects and no unresolved critical accessibility or authorization defects.

Permission contacts are below 2.0 per 100 active workspaces and event data completeness is at least 99%.

# Decision protocol

Launch Council reviews a one-page scorecard, support themes, accessibility disposition, and rollback readiness. A miss on any safety criterion is a no-go; outcome criteria may permit an extension with a dated corrective plan.

# Rollback

Disable guided entry points by cohort flag, retain audit logs, preserve completed setup state, and notify workspace owners of the pause.

# Implementation and verification detail

Implementation owner will maintain a traceable mapping from the requirements in this brief to acceptance evidence. The controlled cohort is the first production-like validation point; no broad expansion is implied before M-27.

## Operational checklist

Confirm role and authorization behavior in a synthetic workspace.

Validate telemetry against the governed event contract.

Exercise the accessible keyboard and assistive-technology path.

Record support signals, opt-outs, and rollback readiness in the M-27 scorecard.

## Decision record

Any scope, metric, or safety exception must be recorded as a dated decision with an accountable owner. This document remains aligned to the Product Alpha Q3 seed PRD and does not authorize unrelated work.

Cross-reference: Product Alpha Q3 PRD; controlled rollout M-27; all examples and workspace references are synthetic.