PRODUCT BRIEF

# Data Export PRD

Auditable self-service workspace export

| To | Trust and Product Alpha |
| --- | --- |
| Date | 2026-07-13 |
| Status | Implementation scope |
| Anchor | M-27 2026-09-18 ¦ 18.4% -> 26.0% ¦ 1,240 workspaces |

# Problem

Admins need a predictable way to request and retrieve workspace configuration data while Product Alpha increases guided setup activity.

# Requirements

Only authorized admins can request an export. Requests show scope, estimated availability, and expiry.

Exports include configuration and audit metadata, not message content or credentials.

The system records request, preparation, download, and expiry events.

Download links expire after seven days and can be revoked by an admin.

# Non-functional

Export requests are rate limited per workspace; P95 preparation target is 15 minutes for standard scope. Failures show a retry-safe status and do not expose internal diagnostics.

# Gate

M-27 requires a successful authorization test, audit event verification, and accessible status messaging.

# Implementation and verification detail

Implementation owner will maintain a traceable mapping from the requirements in this brief to acceptance evidence. The controlled cohort is the first production-like validation point; no broad expansion is implied before M-27.

## Operational checklist

Confirm role and authorization behavior in a synthetic workspace.

Validate telemetry against the governed event contract.

Exercise the accessible keyboard and assistive-technology path.

Record support signals, opt-outs, and rollback readiness in the M-27 scorecard.

## Decision record

Any scope, metric, or safety exception must be recorded as a dated decision with an accountable owner. This document remains aligned to the Product Alpha Q3 seed PRD and does not authorize unrelated work.

Cross-reference: Product Alpha Q3 PRD; controlled rollout M-27; all examples and workspace references are synthetic.