PRODUCT BRIEF

# M-27 Scope Change PRD

Decision record: guided rollout gate scope

| To | Product Alpha Launch Council |
| --- | --- |
| Date | 2026-07-13 |
| Status | Proposed change |
| Anchor | M-27 2026-09-18 ¦ 18.4% -> 26.0% ¦ 1,240 workspaces |

# Change

Move M-27 from a broad feature-completeness checkpoint to a guided rollout decision on 2026-09-18. The change focuses approval on measured activation, accessibility, authorization, and reversibility.

# Included

Guided setup, invite clarity, admin permission review, governed analytics, and rollback controls.

# Excluded

Billing changes, generalized notification campaigns, workflow builder redesign, and retrospective data migration.

# Decision criteria

Pass only when beta exit criteria are met and the Q3 target path is credible. If safety criteria fail, pause expansion regardless of adoption signal.

# Impact

Engineering gains a smaller, testable release boundary; Operations gains an explicit scorecard; product retains the 26.0% target while protecting the 18.4% baseline definition.

# Implementation and verification detail

Implementation owner will maintain a traceable mapping from the requirements in this brief to acceptance evidence. The controlled cohort is the first production-like validation point; no broad expansion is implied before M-27.

## Operational checklist

Confirm role and authorization behavior in a synthetic workspace.

Validate telemetry against the governed event contract.

Exercise the accessible keyboard and assistive-technology path.

Record support signals, opt-outs, and rollback readiness in the M-27 scorecard.

## Decision record

Any scope, metric, or safety exception must be recorded as a dated decision with an accountable owner. This document remains aligned to the Product Alpha Q3 seed PRD and does not authorize unrelated work.

Cross-reference: Product Alpha Q3 PRD; controlled rollout M-27; all examples and workspace references are synthetic.