## Slide 1
Q3 scope options
Product Alpha guided rollout | Juniper Works | Decision context: 2026-07-13
Target: move from 18.4% adoption to 26.0% across 1,240 eligible workspaces.
JUNIPER WORKS / PRODUCT ALPHA Q3 / 2026-07-13 1

## Slide 2
Option A: broad feature expansion
More surface area
Includes workflow redesign, billing adjacent work, notifications, and new governance controls.
Trade-off: high coordination cost; M-27 evidence becomes difficult to isolate.
JUNIPER WORKS / PRODUCT ALPHA Q3 / 2026-07-13 2

## Slide 3
Option B: guided rollout (recommended)
A role-aware setup path, contextual invite flow, permission review, instrumentation, and accessible recovery.
Why it fits Q3: directly addresses activation breakpoints, preserves existing commercial logic, and supports a clean rollback.
M-27 criteria make expansion evidence-based: outcome movement plus zero critical safety defects.
JUNIPER WORKS / PRODUCT ALPHA Q3 / 2026-07-13 3

## Slide 4
Option C: instrumentation-only
Lower delivery risk
Improve measurement first, defer user experience changes.
Trade-off: learns about the problem but does not materially improve first value in Q3.
JUNIPER WORKS / PRODUCT ALPHA Q3 / 2026-07-13 4

## Slide 5
Decision rubric favors a bounded, observable release
Activation impact
High
High
Low
Safety isolation
Low
High
High
M-27 decision clarity
Low
High
Medium
Q3 delivery confidence
Low
High
High
A: Broad expansion
B: Guided rollout
C: Instrumentation
JUNIPER WORKS / PRODUCT ALPHA Q3 / 2026-07-13 5

## Slide 6
Recommended next step
Approve Option B, begin controlled cohort on Aug 24, and convene the Launch Council for M-27 on Sep 18.
Required preconditions: accessibility sign-off, authorization tests, event validation, support playbook, and rollback rehearsal.
JUNIPER WORKS / PRODUCT ALPHA Q3 / 2026-07-13 6