PRODUCT REQUIREMENTS DOCUMENT

Product Beta Q4 Product Requirements Document

Admin automation and trusted reporting

| Owner | Product Management |
| --- | --- |
| Planning window | Q4 FY2026 |
| Decision gate | M-27 guided rollout: 2026-09-18 |
| Status | Draft for cross-functional review |

# Problem and outcome

A Q4 product plan that turns Alpha learning into repeatable control for administrators and trustworthy decision support for teams.. Product Beta focuses on admin automation and trusted reporting, carrying forward the control and adoption lessons from Product Alpha Q3. Product Alpha Q3 baseline: 18.4% adoption across 1,240 synthetic workspaces, against a 26.0% Q3 target. M-27 is the guided rollout gate on 2026-09-18.

## Target outcome

Administrators complete the primary setup flow without a support handoff.

Report consumers can identify freshness, owner, and permitted export behavior.

The rollout produces a decision-quality readout before expanding beyond the guided cohort.

# Scope and non-goals

In scope: governed configuration, observable outcomes, and a staged Q4 release. Out of scope: replacing all existing reporting, custom professional services, or migration of unvalidated legacy settings.

# Requirements and acceptance

| Requirement | Acceptance evidence | Owner |
| --- | --- | --- |
| A Q4 product plan that turns Alpha learning into repeatable control for administrators and trustworthy decision support for teams. is configured by an authorized workspace administrator. | Role check and configuration event appear in audit history. | Admin platform |
| Every irreversible action shows scope, timing, and a confirmation path. | Usability review includes a successful cancel-and-retry path. | Product + Design |
| Status and failure states are actionable and exportable. | Support can reproduce a failure using a synthetic workspace fixture. | Engineering |
| The rollout is measured against a named baseline. | Weekly metric review includes adoption, completion, and error rate. | Analytics |

# Delivery plan

Sequence the work behind the Alpha dependency: validate the guided rollout cohort at M-27, confirm configuration telemetry, then release the Beta capability to eligible administrators.

## Milestones

2026-09-18: M-27 guided rollout gate and Alpha dependency review.

2026-10-06: internal pilot with synthetic workspace fixtures.

2026-11-03: controlled availability for eligible enterprise administrators.

2026-12-08: Q4 outcome review and next-quarter recommendation.

# Rollout and measurement

Success is measured weekly using completed setup rate, time to first governed action, report freshness visibility, and support-assisted completion rate. The initial threshold is a 70% self-serve completion rate with no unresolved critical audit defects.

## Rollout controls

Feature flag by eligible workspace cohort.

Named rollback owner and observable error threshold.

In-product notice that communicates scope and effective date.

# Risk review

Primary risks are incomplete Alpha telemetry, administrator confusion around permissions, and reporting claims that cannot be reconciled. Mitigations are a pre-gate instrumentation review, explicit role copy, and a source-of-truth label on every report.

## Decision requested

Approve the Q4 staged scope, retain the M-27 dependency, and authorize the cross-functional pilot once the acceptance evidence is complete.

# Risk review

Launch readiness requires an accountable owner for each operational control. The pilot cannot expand until the owners below have reviewed the evidence package.

## Readiness checklist

Engineering: synthetic fixture and rollback verification complete.

Design: permission and warning states reviewed in Japanese and English.

Support: escalation path and known limitation copy approved.

Analytics: weekly metric definitions and cohort boundaries published.

# Risk review

The following definitions keep the Q4 readout consistent across product, engineering, and support reviews.

## Measurement definitions

Self-serve completion: an eligible administrator finishes the primary setup flow without a support-created configuration.

Trusted report view: a report view where freshness, owner, and export policy are visible.

Critical audit defect: a missing or inaccurate record for a governed administrative action.