PRODUCT REQUIREMENTS DOCUMENT

Localization PRD

Localized administration without fragmented data

| Owner | Product Management |
| --- | --- |
| Planning window | Q4 FY2026 |
| Decision gate | M-27 guided rollout: 2026-09-18 |
| Status | Draft for cross-functional review |

# Problem and outcome

Support Japanese and English administration surfaces with translated system copy and locale-safe dates.. Product Beta focuses on admin automation and trusted reporting, carrying forward the control and adoption lessons from Product Alpha Q3. Product Alpha Q3 baseline: 18.4% adoption across 1,240 synthetic workspaces, against a 26.0% Q3 target. M-27 is the guided rollout gate on 2026-09-18.

## Target outcome

Administrators complete the primary setup flow without a support handoff.

Report consumers can identify freshness, owner, and permitted export behavior.

The rollout produces a decision-quality readout before expanding beyond the guided cohort.

# Scope and non-goals

In scope: governed configuration, observable outcomes, and a staged Q4 release. Out of scope: replacing all existing reporting, custom professional services, or migration of unvalidated legacy settings.

# Requirements and acceptance

| Requirement | Acceptance evidence | Owner |
| --- | --- | --- |
| Support Japanese and English administration surfaces with translated system copy and locale-safe dates. is configured by an authorized workspace administrator. | Role check and configuration event appear in audit history. | Admin platform |
| Every irreversible action shows scope, timing, and a confirmation path. | Usability review includes a successful cancel-and-retry path. | Product + Design |
| Status and failure states are actionable and exportable. | Support can reproduce a failure using a synthetic workspace fixture. | Engineering |
| The rollout is measured against a named baseline. | Weekly metric review includes adoption, completion, and error rate. | Analytics |

# Delivery plan

Sequence the work behind the Alpha dependency: validate the guided rollout cohort at M-27, confirm configuration telemetry, then release the Beta capability to eligible administrators.

## Milestones

2026-09-18: M-27 guided rollout gate and Alpha dependency review.

2026-10-06: internal pilot with synthetic workspace fixtures.

2026-11-03: controlled availability for eligible enterprise administrators.

2026-12-08: Q4 outcome review and next-quarter recommendation.