## Slide 1
JUNIPER WORKS
FY2026 Q3 quarterly roadmap
Executive decision deck
13 July 2026 · Portfolio planning
18.4%
adoption baseline
1,240 synthetic workspaces
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.

## Slide 2
JUNIPER WORKS / PRODUCT ALPHA Q3
Decision path: Q3 delivery is gated, not date-driven
July discovery closure → August enablement/pilot → September guided rollout
02
Jul
Aug
Sep
Discovery closure
PM / Research
Enablement + pilot
Enablement Lead
Guided rollout + M-27
Launch Lead
Decision gate · M-27 guided rollout · 18 Sep 2026
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.

## Slide 3
JUNIPER WORKS / PRODUCT ALPHA Q3
The Q3 target requires a measured adoption step-up
02
Adoption trajectory
Baseline
18.4%
Aug pilot
20.5%
Sep rollout
23.3%
Q3 target
26.0%
Target is contingent on guided rollout approval at M-27.
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.

## Slide 4
JUNIPER WORKS / PRODUCT ALPHA Q3
Ownership makes dependencies explicit
03
Workstream
Owner
Dependency
Confidence
Discovery closure
PM
Research synthesis
High
Pilot enablement
Enablement Lead
Support readiness
Medium
Guided rollout
Launch Lead
M-27 go/no-go
Medium
Beta Q4 discovery
Beta PM
Capacity release
Medium
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.

## Slide 5
JUNIPER WORKS / PRODUCT ALPHA Q3
Portfolio sequencing protects Alpha focus
02
NOW
Close discovery / fix evidence gaps
NEXT
Enable pilot teams / validate onboarding
LATER
Guided rollout / begin Beta Q4 discovery
Capacity rule: Product Beta discovery starts only after Alpha M-27 gate clears.
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.

## Slide 6
JUNIPER WORKS / PRODUCT ALPHA Q3
Decision request: approve the M-27 gate
03
Workstream
Owner
Dependency
Confidence
Discovery closure
PM
Research synthesis
High
Pilot enablement
Enablement Lead
Support readiness
Medium
Guided rollout
Launch Lead
M-27 go/no-go
Medium
Beta Q4 discovery
Beta PM
Capacity release
Medium
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.