## Slide 1
JUNIPER WORKS
Executive roadmap readout
Decision readout
13 July 2026 · Portfolio planning
18.4%
adoption baseline
1,240 synthetic workspaces
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.

## Slide 2
JUNIPER WORKS / PRODUCT ALPHA Q3
Executive roadmap readout
Decision readout
03
Workstream
Owner
Dependency
Confidence
Discovery closure
PM
Research synthesis
High
Pilot enablement
Enablement Lead
Support readiness
Medium
Guided rollout
Launch Lead
M-27 go/no-go
Medium
Beta Q4 discovery
Beta PM
Capacity release
Medium
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.

## Slide 3
JUNIPER WORKS / PRODUCT ALPHA Q3
Shared execution spine through 18 September
July discovery closure → August enablement/pilot → September guided rollout
02
Jul
Aug
Sep
Discovery closure
PM / Research
Enablement + pilot
Enablement Lead
Guided rollout + M-27
Launch Lead
Decision gate · M-27 guided rollout · 18 Sep 2026
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.