## Slide 1
JUNIPER WORKS
Q3 dependency hotspots
Risk and dependency
13 July 2026 · Portfolio planning
18.4%
adoption baseline
1,240 synthetic workspaces
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.

## Slide 2
JUNIPER WORKS / PRODUCT ALPHA Q3
Q3 dependency hotspots
Risk and dependency
03
Workstream
Owner
Dependency
Confidence
Discovery closure
PM
Research synthesis
High
Pilot enablement
Enablement Lead
Support readiness
Medium
Guided rollout
Launch Lead
M-27 go/no-go
Medium
Beta Q4 discovery
Beta PM
Capacity release
Medium
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.

## Slide 3
JUNIPER WORKS / PRODUCT ALPHA Q3
Shared execution spine through 18 September
July discovery closure → August enablement/pilot → September guided rollout
02
Jul
Aug
Sep
Discovery closure
PM / Research
Enablement + pilot
Enablement Lead
Guided rollout + M-27
Launch Lead
Decision gate · M-27 guided rollout · 18 Sep 2026
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.