## Slide 1
JUNIPER WORKS
Q3 roadmap options
Decision options
13 July 2026 · Portfolio planning
18.4%
adoption baseline
1,240 synthetic workspaces
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.

## Slide 2
JUNIPER WORKS / PRODUCT ALPHA Q3
Q3 roadmap options
Decision options
02
NOW
Close discovery / fix evidence gaps
NEXT
Enable pilot teams / validate onboarding
LATER
Guided rollout / begin Beta Q4 discovery
Capacity rule: Product Beta discovery starts only after Alpha M-27 gate clears.
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.

## Slide 3
JUNIPER WORKS / PRODUCT ALPHA Q3
Shared execution spine through 18 September
July discovery closure → August enablement/pilot → September guided rollout
02
Jul
Aug
Sep
Discovery closure
PM / Research
Enablement + pilot
Enablement Lead
Guided rollout + M-27
Launch Lead
Decision gate · M-27 guided rollout · 18 Sep 2026
Notes: [Sources]
Synthetic internal source: Juniper Works Product Alpha Q3 roadmap working set, 2026-07-13. All metrics and entities are fictional.