## Slide 1
NORTHSTAR TRANSIT CLOUD
Q3 reliability planning
July–September 2026 · Operations audience
One operating aim
Protect checkout reliability before peak transit demand exposes dependency risk.
Scenario planning data

## Slide 2
PLAN AT A GLANCE
Q3 investment is weighted toward prevention, detection, and practiced recovery
02
100%
guardrail readiness
baseline target
3
checkout probes
peak-window checks
1
recovery drills
before August peak
The portfolio is intentionally narrow: make the checkout path safer, see degradation sooner, and rehearse the decision path once.

## Slide 3
Q3 DELIVERY TIMELINE
Sequencing keeps safety controls ahead of the busiest transit windows
03
JULY
Stabilize
Tune retry guardrail and publish action log.
AUG
Exercise
Run controlled recovery drill.
SEP
Prove
Review readiness and error-budget posture.
Each stage has one exit condition: control deployed, drill debrief closed, then quarterly evidence reviewed.

## Slide 4
EVIDENCE MODEL
A visible probe closes the gap between dependency stress and checkout impact
04
Chart: 
| Baseline | Peak −15m | Peak | Guardrail | Recovery
Detection confidence | 32 | 48 | 76 | 92 | 96
Success signal
The probe detects checkout-path drift before customer retries accelerate.
Measure: median detection time

## Slide 5
OWNERSHIP
The operating model assigns one accountable role to each reliability outcome
05
Checkout guardrail
Accountable role
Checkout on-call
ACT-17
Synthetic probe
Accountable role
Observability lead
ACT-18
Recovery drill
Accountable role
Reliability manager
DEC-32

## Slide 6
PLANNING DECISION
Approve the July controls now; use September evidence to set the next planning cycle
06
Decision requested
Confirm the Q3 sequence and keep remaining error budget as a guardrail—not a forecast.
Review condition: the monthly reliability review evaluates closed actions, drill learning, and the checkout-path evidence together.