DOCUMENT CONTROL PROCEDURE

Reference procedure | control date 2026-07-29 | applies to synthetic Project Alpha records

| Purpose | Maintain a traceable, current, and reviewable record set for project controls. |
| --- | --- |
| Scope | RFIs, change evaluations, inspection records, coordination notes, and closeout evidence. |
| Anchor | Harbor Build / Project Alpha 2026 / CO-014 / JPY 18,600,000. |

# 1. Intake and identification

Assign a unique, readable identifier at intake. State the document type, project area, control date, revision, and source reference. Use roles rather than personal names.

Store originals only in the controlled project path. This reference does not define a legal records-retention schedule.

# 2. Review and distribution

Check that the record is complete, legible, and connected to the affected drawing, specification, model issue, or meeting action. Distribution lists must be role-based and must not disclose site access or credentials.

Issue a revision only when the content changes; preserve the prior control note in the log.

# 3. Change control

For CO-014, retain the seven component amounts and the arithmetic reconciliation to JPY 18,600,000. Separate a reviewed value from an approved action and from a field release.

If a record changes scope, cost, sequence, or acceptance condition, link the related clarification and decision record before closing.

# 4. Closeout and audit

Before closeout, confirm the final disposition, evidence location, unresolved exceptions, and next owner action. Remove duplicates and drafts from the final reference folder; keep only the accepted controlled copy.

# Control checkpoints

| Checkpoint | Evidence | Exit condition |
| --- | --- | --- |
| Issue | Identifier and source reference | Record is readable and scoped |
| Review | Role-based review note | Disposition is stated |
| Release | Approved instruction where needed | No implied authorization |
| Close | Linked evidence and exception status | Follow-up is assigned or complete |