## Slide 1
DESIGN COORDINATION KICKOFF
HARBOR BUILD / 01
Project Beta 2026
Design coordination kickoff
Harbor Build | Coordination baseline and decision rhythm
BETA
KICKOFF
Synthetic Harbor Build meeting material
Notes: [Sources]
All project facts, figures, and schedules in this deck are synthetic Harbor Build meeting material. No external assets or non-trivial external claims used.

## Slide 2
PURPOSE
HARBOR BUILD / 02
The kickoff aligns decision rhythm before package release
Project Beta is distinct from Project Alpha; no Alpha cost or CO reference applies.
Design intent
Confirm model ownership and issue cadence
Buildability
Surface high-risk interfaces early
Decision record
Use one dated log for open items
Project Beta 2026 | Synthetic kickoff scope
Notes: [Sources]
All project facts, figures, and schedules in this deck are synthetic Harbor Build meeting material. No external assets or non-trivial external claims used.

## Slide 3
DECISION RHYTHM
HARBOR BUILD / 03
A four-step cycle keeps coordination visible
Each checkpoint produces a named record and an owner.
Kickoff
Set owners
Week 1
Review interfaces
Week 2
Resolve conflicts
Week 3
Release package
Project Beta 2026 | Synthetic coordination cadence
Notes: [Sources]
All project facts, figures, and schedules in this deck are synthetic Harbor Build meeting material. No external assets or non-trivial external claims used.

## Slide 4
PROGRESS EVIDENCE
HARBOR BUILD / 04
Early interface review prioritizes the highest coordination load
Synthetic share of initial coordination topics.
28%
Structure
34%
Envelope
38%
MEP
Synthetic progress measure | Percent complete reflects planned workface release
Notes: [Sources]
All project facts, figures, and schedules in this deck are synthetic Harbor Build meeting material. No external assets or non-trivial external claims used.

## Slide 5
DECISION REGISTER
HARBOR BUILD / 05
Kickoff commitments establish the first review cycle
Each owner confirms the next observable action before the next site walk.
Coordination log
Publish version 1 by next business day - Coordinator
Model review
Bring discipline comments to Week 1 - Design Leads
Issue control
Assign each open item an owner and due date - PM
Next meeting
Confirm resolved and escalated items - Core team
Synthetic internal working record | Harbor Build
Notes: [Sources]
All project facts, figures, and schedules in this deck are synthetic Harbor Build meeting material. No external assets or non-trivial external claims used.