CO-014 Approval Memorandum

Harbor Build | Project Alpha 2026 | Status date: 2026-07-29

Recommendation

Approve Change Order CO-014 for JPY 18,600,000, subject to the controlled scope and schedule conditions below.

Basis

The commercial review reconciles seven scope lines covering coordinated design, structural, MEP, fire protection, envelope, commissioning, and project controls work.

Decision controls

1. Record the approved amount in the change register.

2. Release procurement only for approved material lines.

3. Maintain the revised access sequence in the look-ahead plan.

Approval route

Project Controls: recommended

Commercial Controls: reviewed

Authorized Approver: pending signature