## Slide 1
HARBOR BUILD / PROJECT ALPHA 2026 / CO-014
CO-014 executive change review
Decision requested: approve JPY 18,600,000 controlled change order.
Harbor Build | Project Alpha 2026 | Status 2026-07-29
Notes: [Sources]
Synthetic Harbor Build Project Alpha 2026 project-control data. No external assets or external claims.
Control timeline: Pre-approval control snapshot — as of 2026-07-29 15:30 JST; superseded by approval recorded at 16:42 JST. Before approval, release was prohibited.

## Slide 2
HARBOR BUILD / PROJECT ALPHA 2026 / CO-014
The change is bounded and traceable
Seven priced lines cover coordination, trade revisions, testing, and controlled general conditions.
Reconciled total: JPY 18,600,000
Notes: [Sources]
Synthetic Harbor Build Project Alpha 2026 project-control data. No external assets or external claims.
Control timeline: Pre-approval control snapshot — as of 2026-07-29 15:30 JST; superseded by approval recorded at 16:42 JST. Before approval, release was prohibited.

## Slide 3
HARBOR BUILD / PROJECT ALPHA 2026 / CO-014
Cost concentration is visible
MEP reroute JPY 4,180,000
Structural steel JPY 3,650,000
Schedule recovery controls JPY 2,800,000
Remaining lines reconcile to the same total.
Notes: [Sources]
Synthetic Harbor Build Project Alpha 2026 project-control data. No external assets or external claims.
Control timeline: Pre-approval control snapshot — as of 2026-07-29 15:30 JST; superseded by approval recorded at 16:42 JST. Before approval, release was prohibited.

## Slide 4
HARBOR BUILD / PROJECT ALPHA 2026 / CO-014
Forecast exposure remains controlled
Commercial review is complete; CO-014 remains pending formal approval.
No procurement or field release occurs outside approved scope.
Notes: [Sources]
Synthetic Harbor Build Project Alpha 2026 project-control data. No external assets or external claims.
Control timeline: Pre-approval control snapshot — as of 2026-07-29 15:30 JST; superseded by approval recorded at 16:42 JST. Before approval, release was prohibited.

## Slide 5
HARBOR BUILD / PROJECT ALPHA 2026 / CO-014
Approve the controlled path
Record the change, release only approved activities, and maintain the revised access sequence.
Next gate: documented authorization.
Notes: [Sources]
Synthetic Harbor Build Project Alpha 2026 project-control data. No external assets or external claims.
Control timeline: Pre-approval control snapshot — as of 2026-07-29 15:30 JST; superseded by approval recorded at 16:42 JST. Before approval, release was prohibited.