SITE SUPERVISION SUMMARY

Harbor Build | Project Alpha 2026 | Reporting date: 2026-07-29

# Overall condition

The workface was orderly at the morning walkdown. Structural production, east elevation staging, and material logistics were aligned to the short-interval plan.

# Daily control points

Concrete placement was protected after finishing; the east elevation zone remained ready for the next lift sequence. The logistics area retained separated pedestrian and equipment circulation.

# Safety and quality

The start-of-shift safety briefing was completed. A housekeeping observation at the material laydown was corrected during the shift. No quality release holds remain open.

# Commercial context

Change Order CO-014, valued at JPY 18,600,000, is recorded here as a pre-approval site-report snapshot as of 2026-07-29 12:00 JST. That status was superseded by approval recorded at 16:42 JST; it did not alter the daily supervision plan.

# Control register

| Area | Observation | Status | Next check |
| --- | --- | --- | --- |
| Concrete bay | Curing cover complete; edge protection intact. | On track | Before next pour |
| East elevation | Panel staging clear and protected. | On track | Lift readiness |
| Logistics | Laydown organised; correction closed. | Closed | Morning check |

Internal project supervision record. Fully synthetic; no personal data or access details included.