# Project Beta RFI Coordination Notes

Harbor Build | Weekly coordination meeting | 2026-07-29

## Attendees

Harbor Build project controls, site superintendent, design coordination, structural reviewer liaison, and facade supplier coordinator. All names and roles in this synthetic record are non-identifying.

## Discussion

BETA-006 was reviewed against the wall pour look-ahead. The team agreed to preserve the planned sleeve route while the structural response is pending; no core drilling or field relocation is authorized.

## Discussion

BETA-009 was reviewed against the north elevation panel module. The team accepted the proposed 75 mm maximum adjustment as a candidate solution pending written structural confirmation.

## Portfolio note

Project Alpha and CO-014 were mentioned only to avoid cross-project document confusion. Project Beta actions, statuses, and costs remain independently controlled.

| Commitment | Owner role | Due date | Status |
| --- | --- | --- | --- |
| Send marked-up opening detail for review | Design coordination | 2026-07-30 | Open |
| Confirm facade anchor tolerance | Structural reviewer liaison | 2026-08-05 | Open |
| Update RFI register after responses | Project controls | Within 1 business day | Planned |

Synthetic Harbor Build record | Project Beta 2026 | Status date: 2026-07-29